Risk Assessment

1. Cannibalization Risk

- Description: The "Smart Filter" and distraction-free features might work too well. By efficiently guiding users to exactly what they need, we remove the "rabbit hole" effect (browsing related videos) that drives a significant portion of YouTube’s total session duration.

- Impact: Reduction in "Time Spent" metrics, leading to fewer ad impressions per session and potentially harming the core algorithmic goal of maximizing watch time.

2. Monetization Risk

- Description: The Free Tier (MVP) might offer too much value (e.g., distraction-free UI, basic summarization), causing users to feel that the paid upgrade is unnecessary.

- Impact: High User Acquisition (UA) but low Average Revenue Per User (ARPU). The product becomes a "cost centre" rather than a revenue generator.

3. ROI Risk (Return on Investment)

- Description: The initial CAPEX (Capital Expenditure) for developing the AI infrastructure, UI overhaul, and specialized team setup is extremely high.

- Impact: If early ad revenue and subscription conversions are slow, the project could enter a "cash burn" scenario where costs exceed revenue for too long, risking project cancellation.

4. Adoption Risk

- Description: The "Study Workspace" represents a significant departure from the standard, linear YouTube experience. Users may find the split-screen, note-taking interface too complex or "alien."

- Impact: High churn rate immediately after onboarding. Users revert to the standard interface because it is familiar and "good enough," rendering the new development wasted.

5. Unit Economic Risk

- Description: Offering "Unlimited" Gemini 3 access to paid users carries a variable cost. A small percentage of "Heavy Power Users" could generate thousands of API calls (summaries, quizzes, chat), costing more in server fees than their monthly subscription price.

- Impact: Gross margin erosion. The more popular the paid tier becomes with power users, the more money the company loses.

6. Feature Bloat Risk

- Description: In an effort to make the tool powerful, the team might over-engineer features (e.g., complex Mind Maps, collaborative whiteboards) that look good in a demo but are rarely used in practice.

- Impact: Wasted engineering hours and a cluttered UI that confuses users, slowing down the app performance.

Constraints

Based on the risks identified above, here are the operational constraints we must adhere to:

- API Token Budget (Cost Constraint): The average cost per user per month for AI queries must not exceed $1.50 to ensure healthy profit margins on the subscription price.

- Latency Constraint: To prevent users from reverting to the standard UI (Adoption Risk), all AI summaries and quiz generations must load in under 3 seconds.

- Platform Policy (Business Constraint): The "Distraction-Free" mode cannot completely hide the "Recommended" sidebar if the user is on the Free Tier, as this violates YouTube’s core ad-inventory requirements.